## Slide 1: M01 Kick-off Meeting
FEED DEAD BEEF
January 18, 2018

## Slide 2: Project Introduction
Multi-core scratchpad with the cache
Guaranteed one cycle data retrieval over cache
Modify single core scratchpad/cache simulator to allow many cores
“In reference to a microprocessor ("CPU"), scratchpad refers to a special high-speed memory circuit used to hold small items of data for rapid retrieval. It is similar to the usage and size of a scratchpad in life: a pad of paper for preliminary notes or sketches or writings, etc.”-Wikipedia

## Slide 3: User Groups, Clients
User Groups: Hardware designers, Code optimizers
Clients: Dr. Yu Liu, EE 368 class

## Slide 4: Knowledge Building Plan
Research information
Find useful open source tools
Modify and study existing development tools

## Slide 5: Draft Project Scope (and what NOT to do)
Don’t overload ourselves
Attempt to use existing code and modify it for our needs
Focus on the documentation to mitigate issues with implementation

## Slide 6: Approach (ie: tools, pro langs, shared libs,…)
C
Internet tools
GitHub
IDEs (Visual Studio, Eclipse, etc…)

## Slide 7: Roles
Project leader (Matt M)
Configuration manager (Milton)
Test leader (Reagan)
Quality engineer (Mike)
Project website administrator (Matt S)

## Slide 8: Risks
Not finishing
Not fulling implementing the project
What we find is too complex

## Slide 9: Change Management
Continually revise the documentation
All files have change logs
Commit changes to the repository