## Slide 1: P01 Project Plan
Team FEED DEAD BEEF

## Slide 2: Description and Scope
Goal: Create a multi-core scratch pad and cache hybrid simulator
Cache portion will come from an open source project
Language: C

## Slide 3: List of Deliverables
Project Plan
Requirement Specification
Design Documentation
Test Plan
Test Report
User Manual
Scratchpad and cache hybrid simulator

## Slide 4: Software Development Model
Will use the waterfall method
Linear design
  Documentation and design
  Coding and testing
  Completion of application and documentation

## Slide 5: Project Estimation
Project website, project plan, requirements specification, and design document
  Completed by March 8th
Implementation and test plan
  Completed by April 12th
User manual and entire project
  Completed by April 26th

## Slide 6: Stakeholders
Clients:
  Dr. Yu Liu
  EE 368 Class
User groups:
  hardware designers
  code optimizers

## Slide 7: Quality Control
We will create a table based off of the requirements specification document.
This will simplify the viewing and allow the group to know the status of each of the requirements.

## Slide 8: Configuration Plan
Modularly written code to allow for future modifications
Core functionality settings of will not be directly accessible by the user.
  All settings will be modifiable in the source code.
Github will be used for version control for the product
  All team members have access to newest stable and testing versions.